Name : Mansi Jagtap

Class : TE 5

Roll no : 32227

project Charter

Project Title

AI-Driven Incident Prediction & Intelligent Ticket Resolution for BMC Helix

1️⃣ Project Background & Motivation

Modern IT organizations using BMC Helix ITSM handle:

- Thousands of incidents

- Repetitive service requests

- Delayed root cause analysis

- Manual ticket assignment & resolution

Despite automation, reactive handling still dominates.

👉 Problem:

- High MTTR (Mean Time to Resolution)

- Alert fatigue

- Poor prediction of failures

- Limited intelligence in ticket handling

2️⃣ Project Objective

Build an AI/ML-powered system that integrates with BMC Helix to:

✔ Predict incidents before they occur
✔ Classify and prioritize tickets automatically
✔ Recommend resolutions using past knowledge
✔ Detect anomalies in logs & metrics
✔ Improve SLA compliance

3️⃣ Scope of the Project

🔹 In-Scope

- Incident & ticket data analysis

- NLP-based ticket classification

- ML-based incident prediction

- Root cause analysis (RCA)

- Recommendation system

- Dashboard & API integration

🔹 Out of Scope

- Core BMC Helix source code modification

- Non-ITSM business modules

4️⃣ Stakeholders

| Role | Responsibility |
| --- | --- |
| IT Operations Team | Uses predictions & recommendations |
| AI/ML Engineer (You) | Model design & deployment |
| ITSM Manager | SLA & performance tracking |
| BMC Helix Platform | Data source & automation engine |

5️⃣ Key Deliverables

✅ AI-powered ticket classifier
✅ Incident prediction model
✅ Root cause analysis module
✅ Resolution recommendation engine
✅ REST API integration with BMC Helix
✅ Monitoring dashboard

6️⃣ Success Metrics (KPIs)

| Metric | Target |
| --- | --- |
| Ticket classification accuracy | >90% |
| Incident prediction precision | >85% |
| MTTR reduction | 30–40% |
| SLA violations | ↓ Significant |
| Manual ticket handling | ↓ 50% |

7️⃣ Tools & Tech Stack (Industry-Ready)

🔹 Data & Platform

- BMC Helix ITSM (Incident, Change, CMDB data)

- BMC Helix Operations Management (optional)

🔹 ML / AI

- Python

- Scikit-learn

- XGBoost / LightGBM

- Transformers (BERT for NLP)

- Sentence Transformers

🔹 MLOps

- MLflow

- Docker

- FastAPI

- Git

🔹 Visualization

- Grafana / Power BI / Streamlit

🔁 End-to-End Workflow (AIML Engineer Perspective)

🧠 Phase 1: Data Understanding & Ingestion

Inputs from BMC Helix:

- Incident description

- Category, priority, urgency

- Resolution notes

- CI (Configuration Item) data

- Logs, metrics (optional)

BMC Helix → API → Data Lake / DB

🧹 Phase 2: Data Preprocessing

✔ Text cleaning (NLP)
✔ Missing value handling
✔ Encoding categories
✔ Time-series aggregation
✔ Log parsing

Output → ML-ready dataset

🤖 Phase 3: Model Development

🔹 Model 1: Ticket Classification (NLP)

- Input: Incident description

- Output: Category, priority, resolver group

- Model: BERT / TF-IDF + XGBoost

🔹 Model 2: Incident Prediction (Time-Series)

- Input: Historical incidents, metrics

- Output: Probability of incident

- Model: LSTM / Random Forest

🔹 Model 3: Root Cause Analysis

- Input: Logs + CI dependency graph

- Output: Probable root cause

- Model: Graph-based ML + clustering

🔹 Model 4: Resolution Recommendation

- Input: New ticket

- Output: Suggested fix

- Model: Semantic search (embeddings)

🚀 Phase 4: Deployment

ML Models → FastAPI → BMC Helix REST APIs

✔ Real-time inference
✔ Automated ticket enrichment
✔ Smart routing

📊 Phase 5: Monitoring & Feedback Loop

✔ Track model drift
✔ Retrain periodically
✔ Collect user feedback
✔ Improve predictions

🧩 High-Level Architecture

BMC Helix

↓

Data Ingestion (API)

↓

Feature Engineering

↓

ML Models

├── Ticket Classification

├── Incident Prediction

├── RCA Engine

└── Recommendation Engine

↓

FastAPI Services

↓

BMC Helix Automation & Dashboards

🎓 How This Helps You Become a BMC Helix AIML Engineer

✔ Aligns with BMC AIOps & Helix strategy
✔ Uses enterprise-grade ML use cases
✔ Shows real ITSM impact
✔ Perfect for final year project + resume
✔ Interview-ready architecture

🔥 Next Step (Very Important)

If you want, I can:
1️⃣ Convert this into a final-year project report format
2️⃣ Give you dataset schema matching BMC Helix
3️⃣ Provide step-by-step implementation roadmap (12 weeks)
4️⃣ Map this directly to BMC Helix job roles & interview questions

Just tell me which one you want next 👌